HOA MEETING MINUTES FOR AUGUST 5,2025 6:07 PM

- WE ARE GOING TO UNDERTAKING THE OF THE REPAIR FOR THE GREENWAY. THESE ARE THE QUOTES WE HAVE GOTTEN FOR THE ENTIRETY OF THE LENGTH OF THE GREENWAY.

REVISED LIST OF CONTRACTORS -

PLANET PAVERS - $138,000.00

PAVING PROFESSIONALS - $115,000.00

ON DEMAND LANDSCAPING - $116,000.00

EMILIOS PAVING - $97,000.00 FOR 80% OF THE TRAIL

J&R PAVING - $66,000.00 FOR 60% OF THE TRAIL

2 – THE BOARD HAS DECIDED TO SEE WHAT THE COMPANIES CAN DO FOR ABOUT $70,000.00.

3 – THE DJ HAS BEEN APPROVED FOR AUGUST 9 AT THE POOL FROM 2 – 5 PM.

4 – IT HAS BEEN BROUGHT TO OUR ATTENTION THAT THERE ARE SOME GAPS THAT NEED TO BE FILLED AROUND THE LIP OF THE POOL AREA, WE ARE GOING TO DISCUSS WITH SUNDEK AND SWIM CLUB HOW MUCH IT WILL BE FOR THE PATCH UP.

5 – NEXT MEETING TO BE HELD ON SEPTEMBER 29TH AT 6PM. MEETING ENDS AT 6:45PM.

ADENDUM TO THE MEETING

1 – WE WALKED WITH PAVING PROFESSIONALS WHO WERE THE MOST RECEPTIVE TO OUR NEEDS AND GOT A QUOTE FOR $77,570.00 FOR 80% OF THE GREENWAY. THE BOARD VOTED TO GO WITH THIS QUOTE.

2 – WE WILL BE ANNOUNCING THAT THE TRAIL WILL BE UNDR CONSTRUCTION FROM AUG 28TH TO SEPTEMBER 4TH.